Volunteer Engagement Analyzer

Project Handoff · Final State · February 2026

Keep Altadena Together (Altagether)  ·  engagement-analyzer.vercel.app  ·  github.com/johntmayo/engagement-analyzer

# What's Working Right Now

The app is fully deployed and pulling live data. Here is the complete feature status as of the end of this build session:

| Feature | Status | Notes |
| --- | --- | --- |
| Zoom Server-to-Server OAuth | ✅ Done | No login flow needed |
| Pull meetings from BOTH Zoom users | ✅ Done | info@altagether.org + info+nczoom@altagether.org |
| UUID deduplication across users | ✅ Done | No double-counting if both users in same meeting |
| Participant fetch with pagination | ✅ Done | Handles double URL-encoding for special UUIDs |
| Sessions tab (expandable rows) | ✅ Done | Shows name + duration per attendee |
| Volunteers tab with sort/filter/search | ✅ Done | Filter by tier, search by name or email |
| Engagement tiers | ✅ Done | Active ≥75%, Sporadic 40-74%, At Risk <40% |
| Topic filter | ✅ Done | Partial, case-insensitive match on meeting name |
| CSV export | ✅ Done | Exports filtered volunteer list |
| Historical CSV upload + merge | ✅ Done | Accepts Zoom participant CSVs, deduplicates vs API data |
| Session filtering (min participants, duration) | 🔧 Next up | UI not built yet — highest priority next task |
| Supabase persistent database | 📋 Planned | Needed to break 6-month API limit |
| Airtable captain roster cross-reference | 📋 Planned |  |
| Claude AI briefing generation | 📋 Planned |  |
| Weekly email digest via Resend | 📋 Planned |  |

# Complete File Structure

| File | Purpose |
| --- | --- |
| pages/index.js | Entire frontend — date picker, CSV upload, stats cards, sessions tab, volunteers tab, progress bar, error handling |
| pages/api/zoom-token.js | Server-side token exchange. Reads env vars, calls zoom.us/oauth/token with Basic auth, returns access_token. Credentials never reach browser. |
| pages/api/zoom-proxy.js | Server-side proxy for all Zoom API calls. Accepts { token, path, params }, proxies to api.zoom.us, returns result. Eliminates CORS. |
| lib/zoom.js | All Zoom logic: getToken(), getAllUserIds(), chunkDateRange(), fetchMeetingsInRange(), fetchParticipants(), aggregate(), parseHistoricalCSVs(), exportCSV() |
| styles/globals.css | Dark theme, DM Mono + IBM Plex Sans fonts, fadeIn/pulse/spin animations |
| pages/_app.js | Imports globals.css |
| next.config.js | reactStrictMode: true only |
| package.json | Dependencies: next 14.2.3, react ^18, react-dom ^18 |
| .env.local.example | Template: ZOOM_ACCOUNT_ID, ZOOM_CLIENT_ID, ZOOM_CLIENT_SECRET |

# Key Functions in lib/zoom.js

| Function | What It Does |
| --- | --- |
| getToken() | Calls /api/zoom-token, returns { token } |
| getAllUserIds(token) | Calls /users, returns array of ALL user IDs on the account (both org + NC users) |
| chunkDateRange(from, to) | Splits a date range into 1-month chunks (Zoom API limit). Returns [{ from, to }, ...] |
| fetchMeetingsInRange(token, userId, from, to) | Fetches all meetings for one user in one month chunk. Handles next_page_token pagination. |
| fetchParticipants(token, uuid) | Fetches participants for one meeting. Double-encodes UUIDs with / characters. Silent fail on deleted meetings. |
| aggregate(sessions) | Builds volunteer map from sessions array. Keys by email, fallback to name. Returns array with attendanceRate, avgDurationMin, tier. |
| parseHistoricalCSVs(files) | Parses File[] of Zoom participant CSVs. Extracts meeting metadata from rows 0-1, participants from row 4+. Returns sessions[] in same format as API data. |
| exportCSV(volunteers, sessions) | Downloads filtered volunteer list as CSV with Name, Email, Sessions Attended, Rate, Avg Duration, Last Seen, Status columns. |

# Historical CSV Import Format

Zoom participant CSVs exported with both 'Export with meeting data' AND 'Show unique users' checked have this structure:

| Row | Content | Example |
| --- | --- | --- |
| 0 | Meeting metadata headers | Topic, ID, Host, Duration (minutes), Start time, End time, Participants |
| 1 | Meeting metadata values | Neighborhood Captain Training, 7786951799, Altagether Dena, 68, "02/25/2025 06:59:56 PM", ... |
| 2 | Blank |  |
| 3 | Participant column headers | Name (original name), Email, Total duration (minutes), Guest |
| 4+ | One participant per row | Morgan Whirledge, , 61, Yes |

The parser extracts date from Start time using regex, converts duration from minutes to seconds (to match API format), and deduplicates against API sessions by date+topic match.

# Zoom Account & API Setup

## Account Structure

Two licensed users on the Altagether Zoom account:

- info@altagether.org — 'Altagether Org' — Owner — hosts most sessions

- info+nczoom@altagether.org — 'Altagether NCs' — Member — hosts some NC sessions

The +nczoom is Gmail-style plus-addressing (same inbox, different Zoom identity). These are genuinely separate Zoom users with separate meeting histories.

## Zoom App: Engagement Analyzer

- Type: Server-to-Server OAuth

- Intend to publish: No · Account Level: Yes · Status: Activated

- report:read:list_history_meetings:admin

- report:read:meeting:admin

- report:read:list_meeting_participants:admin

- report:read:list_users:admin

- user:read:list_users:admin

## Why Business Plan Is Required

Admin-level API scopes (:admin suffix) require Zoom Workplace Business or Enterprise. On Pro, the checkboxes appear to save but silently reject. Upgraded from Pro to Business in February 2026. Cost: ~$5/month more.

# Immediate Next Task: Session Filtering

Many sessions in the data are test meetings, demos, or one-person check-ins that skew engagement stats. Need configurable filters:

- Min participants threshold — exclude sessions with fewer than N unique attendees (suggested default: 3)

- Min duration threshold — exclude sessions shorter than N minutes (suggested default: 10)

- Keyword exclusion — exclude meetings whose topic contains words like 'test', 'demo', 'onboarding'

Implementation notes:

- Apply client-side after data is fetched — no re-fetch needed

- Show in collapsible 'Advanced Filters' section in the UI

- Stats cards (total sessions count) must update to reflect filtered set

- Persist to localStorage so settings survive page refresh

Session object shape: { meetingId, topic, date, duration (minutes), participants[], source ('api'|'csv') }

# Full Roadmap

## 1. Session Filtering (immediate)

See above. Highest priority — makes existing data much more useful.

## 2. Supabase Persistent Database

Free tier Postgres. Breaks the 6-month API hard limit by storing everything pulled. Enables trend charts, year-over-year comparison, automated alerts.

Schema: sessions(id, meeting_id, topic, date, duration_min, source, created_at), participants(id, session_id, name, email, duration_sec), sync_log(id, synced_at, from_date, to_date, sessions_added)

Add /api/db-sync and /api/db-load routes. Add Vercel cron (vercel.json) for weekly auto-pull.

## 3. Airtable Captain Roster Cross-Reference

Read captain roster from Airtable. Match attendance data by name/email. Write engagement_score and last_seen back to Airtable. Flag captains absent 30/60/90 days. New /api/airtable-sync route.

## 4. AI Briefings via Claude API

'Generate Briefing' button → sends session + volunteer data to claude-sonnet-4-20250514 → returns plain-English summary of trends, at-risk highlights, zone patterns. max_tokens: 1500.

## 5. Weekly Email Digest via Resend

Automated weekly email to John, Stefanie, Megan. Summary of that week's sessions, new at-risk volunteers, trend direction. resend.com free tier, native Vercel integration.

## 6. Trend Charts

Requires Supabase DB first. recharts library (already available in Next.js ecosystem). Attendance rate over time, volunteer retention curves, zone-level comparison.

# Local Development

git clone https://github.com/johntmayo/engagement-analyzer.git

cd engagement-analyzer/zoom-analyzer

npm install

cp .env.local.example .env.local   # fill in three ZOOM_ values

npm run dev                         # open http://localhost:3000

Deploy: git push origin main → Vercel auto-deploys in ~30 seconds.

# Debugging Guide

| Error | Cause & Fix |
| --- | --- |
| 'Zoom credentials not configured' | Env vars not set or changed after last deploy. Verify in Vercel → Settings → Environment Variables, then redeploy. |
| API 400 on zoom-proxy | Check Vercel Logs → click 400 row → External APIs to see exact endpoint. Usually scope or plan issue. |
| API 404 on zoom-proxy | Wrong userId passed to report endpoint. Was happening when we used account_id instead of real user ID. getAllUserIds() fixes this. |
| API 400 on zoom-token | Bad credentials or app not Activated. Go to Zoom Marketplace → Manage → verify Activated status. |
| Scopes not saving in Zoom UI | You were on Zoom Pro. Requires Business+ for :admin scopes. Fixed by upgrade. |
| No meetings found | Date range too narrow, topic filter too restrictive, or meetings hosted by user not being queried. |
| Duplicate sessions in results | UUID dedup is in place — if still happening, check that meeting UUIDs are being compared correctly. |

End of Handoff · engagement-analyzer.vercel.app · February 2026